# 1. Executive Summary & Project Overview

## Project Goals and Business Objectives

- Primary Goal: Create a systematic coffee brewing tracking application for pour-over, French press, and aeropress enthusiasts

- Target Users: Coffee brewers ranging from beginners to advanced users seeking consistency and improvement

- Success Metrics:

  - 6-month target: Thousands of active users with regular engagement

  - Profitability through equipment partnerships, bean sales, and advertisements

  - Users logging brews consistently and participating in community features

- Revenue Timeline: Achieve profitability within 6 months through strategic partnerships

## Key Features Overview

- Phase 1: User authentication, brew entry wizard, personal analytics, data export

- Phase 2: Enhanced UI/UX design integration from Framer

- Phase 3: Admin interface and user management

- Phase 4: Community features, recipe sharing, and social interactions

# 2. Complete Functional Requirements

## User Stories with Acceptance Criteria

### Authentication & User Management

As a coffee enthusiast, I want to create an account so I can track my brewing journey

- Acceptance Criteria:

  - Support Google/Apple OAuth and email/password registration

  - Email verification required for email-based accounts

  - Password reset functionality

  - Secure session management with automatic refresh

  - Admin and regular user role separation

### Brew Journey Tracking

As a user, I want to log detailed brewing parameters so I can analyze my coffee quality

- Acceptance Criteria:

  - Multi-step wizard with sequential navigation

  - Auto-save progress to draft records

  - Skip functionality for optional sections

  - Auto-calculation of ratios and TDS

  - Final confirmation step before saving

  - Support for dynamic turbulence steps (add/remove)

### Personal Analytics

As a user, I want to visualize my brewing data so I can identify improvement patterns

- Acceptance Criteria:

  - Polygon charts for brew comparison (max 2 brews)

  - SCA coffee-to-water ratio range graphs

  - Grid card display with expandable details

  - Filtering by brewing method, date, favorites

  - Custom collections and groupings

  - Duplicate brews as templates

### Data Management

As a user, I want to export my brewing data so I can use it elsewhere

- Acceptance Criteria:

  - CSV, Excel, and PDF export formats

  - User choice between raw data or calculated values

  - Maximum record limits per export

  - Export includes personal data only (community interactions separate)

## Detailed Brewing Data Structure

### Coffee Bean Information

- Coffee Bean Brand (required)

- Origin (required)

- Processing Method (required)

- Altitude (optional)

- Roasting Date (optional)

- Roasting Level (optional)

### Brewing Parameters

- Brewing Method (required)

- Grinder Model (required)

- Grinder Setting (required)

- Water Temperature (required)

- Filtering Tools (optional)

- Water Quality (optional)

### Turbulence Steps (Dynamic)

- Step sequence

- Action Time

- Action Details

- Volume

- User can add/remove steps dynamically

### Measurements

- Coffee Beans weight in grams (required)

- Water weight in grams (required)

- Coffee-to-Water Ratio (auto-calculated)

- Brewed Coffee Weight in grams (optional)

- TDS percentage (optional, auto-calculated)

### Tasting Evaluation (Choose One)

- Quick Tasting Assessment

- SCA Cupping Protocol

- CVA Affective Score

- CVA Descriptive Assessment

# 3. UI/UX Design Specifications

## Design System

- Visual Theme: Clean, minimalist design with black, white, and grey color palette

- Typography: Modern, readable fonts with clear hierarchy

- Layout: Grid-based responsive design

- Navigation: Always-visible top navigation bar

- Form Design: Sequential multi-step wizard with progress indicators

## User Interface Components

- Brew Journey: Multi-step wizard with skip functionality

- My Brew: Grid card layout with expandable details and comparison checkboxes

- Analytics: Embedded polygon charts and SCA ratio graphs

- Navigation: Persistent top navigation with clear section identification

## Responsive Design Requirements

- Primary Focus: Web application optimized for desktop/tablet

- Mobile Considerations: Future mobile app will share same data

- Breakpoints: Standard responsive breakpoints for different screen sizes

- Touch Optimization: Larger touch targets for mobile browsers

## Accessibility Compliance

- Standards: WCAG 2.1 AA compliance

- Features: Proper contrast ratios, semantic HTML, keyboard navigation

- Form Accessibility: Clear labels, error messaging, field validation feedback

# 4. Technical Architecture Documentation

## Technology Stack

- Frontend: React.js hosted on Vercel

- Backend: Node.js/Express hosted on Railway

- Database: Supabase (PostgreSQL)

- Authentication: Supabase Auth with Google/Apple OAuth

- Charts: Client-side rendering with Chart.js or D3.js

- API Architecture: RESTful APIs with versioning (v1)

## System Architecture

┌─────────────────┐    ┌─────────────────┐    ┌─────────────────┐

│   Vercel        │    │   Railway       │    │   Supabase      │

│   (Frontend)    │◄──►│   (Backend)     │◄──►│   (Database)    │

│                 │    │                 │    │                 │

│ - React App     │    │ - REST APIs     │    │ - PostgreSQL    │

│ - Static Assets │    │ - Business Logic│    │ - Auth System   │

│ - Client Charts │    │ - Calculations  │    │ - Real-time     │

└─────────────────┘    └─────────────────┘    └─────────────────┘

## Database Schema Design

### Core Tables Structure

users

- id (UUID, primary key)

- email (string, unique)

- created_at (timestamp)

- updated_at (timestamp)

- role (enum: user, admin)

brews

- id (UUID, primary key)

- user_id (UUID, foreign key)

- brew_number (string, auto-generated)

- user_name (string, nullable)

- created_at (timestamp)

- updated_at (timestamp)

- is_shared (boolean, default false)

brew_beans

- id (UUID, primary key)

- brew_id (UUID, foreign key)

- brand (string, required)

- origin (string, required)

- processing_method (string, required)

- altitude (integer, nullable)

- roasting_date (date, nullable)

- roasting_level (string, nullable)

brew_parameters

- id (UUID, primary key)

- brew_id (UUID, foreign key)

- brewing_method (string, required)

- grinder_model (string, required)

- grinder_setting (string, required)

- water_temperature (decimal, required)

- filtering_tools (string, nullable)

- water_quality (string, nullable)

turbulence_steps

- id (UUID, primary key)

- brew_id (UUID, foreign key)

- step_order (integer, required)

- action_time (decimal, nullable)

- action_details (text, nullable)

- volume (decimal, nullable)

brew_measurements

- id (UUID, primary key)

- brew_id (UUID, foreign key)

- coffee_beans_weight (decimal, required)

- water_weight (decimal, required)

- coffee_to_water_ratio (decimal, calculated)

- brewed_coffee_weight (decimal, nullable)

- tds_percentage (decimal, nullable)

brew_evaluations

- id (UUID, primary key)

- brew_id (UUID, foreign key)

- evaluation_type (enum: quick, sca, cva_affective, cva_descriptive)

- scores (jsonb, flexible structure)

- overall_quality (decimal, indexed)

- final_score (decimal, indexed)

- notes (text, nullable)

user_collections

- id (UUID, primary key)

- user_id (UUID, foreign key)

- name (string, required)

- created_at (timestamp)

collection_items

- id (UUID, primary key)

- collection_id (UUID, foreign key)

- brew_id (UUID, foreign key)

- added_at (timestamp)

user_favorites

- id (UUID, primary key)

- user_id (UUID, foreign key)

- brew_id (UUID, foreign key)

- created_at (timestamp)

community_interactions (Future Phase)

- id (UUID, primary key)

- user_id (UUID, foreign key)

- brew_id (UUID, foreign key)

- interaction_type (enum: like, comment, share)

- content (text, nullable)

- created_at (timestamp)

- deleted_at (timestamp, nullable) // soft delete

user_follows (Future Phase)

- id (UUID, primary key)

- follower_id (UUID, foreign key)

- followed_id (UUID, foreign key)

- created_at (timestamp)

weekly_summaries

- id (UUID, primary key)

- user_id (UUID, foreign key)

- week_start (date)

- total_brews (integer)

- average_quality (decimal)

- summary_data (jsonb)

- created_at (timestamp)

audit_logs

- id (UUID, primary key)

- user_id (UUID, foreign key)

- action (string)

- entity_type (string)

- entity_id (UUID)

- changes (jsonb)

- created_at (timestamp)

## API Endpoint Specifications

### Authentication Endpoints

POST /api/v1/auth/register

POST /api/v1/auth/login

POST /api/v1/auth/logout

POST /api/v1/auth/refresh

POST /api/v1/auth/oauth/google

POST /api/v1/auth/oauth/apple

### Brew Management Endpoints

GET /api/v1/brews

POST /api/v1/brews

GET /api/v1/brews/:id

PUT /api/v1/brews/:id

DELETE /api/v1/brews/:id

POST /api/v1/brews/:id/duplicate

### Analytics Endpoints

GET /api/v1/analytics/comparison?brew1=:id&brew2=:id

GET /api/v1/analytics/user-stats

GET /api/v1/analytics/charts/:type

### Data Export Endpoints

GET /api/v1/export/csv

GET /api/v1/export/excel

GET /api/v1/export/pdf

### Collection Management Endpoints

GET /api/v1/collections

POST /api/v1/collections

PUT /api/v1/collections/:id

DELETE /api/v1/collections/:id

POST /api/v1/collections/:id/items

DELETE /api/v1/collections/:id/items/:itemId

# 5. Integration Architecture

## Frontend/Backend Communication

- Protocol: HTTPS REST API calls

- Authentication: Supabase JWT tokens passed in Authorization headers

- Error Handling: Automatic retry mechanism with exponential backoff

- State Management: React Context API for global state, local state for components

## Authentication Flow

1. User initiates login (Google/Apple/Email)

2. Frontend redirects to Supabase Auth

3. Supabase returns JWT token to frontend

4. Frontend stores token and includes in API calls to Railway

5. Railway validates token with Supabase

6. API response includes refreshed token if needed

## Data Flow Architecture

User Action → Frontend Validation → API Call → Backend Validation →

Database Operation → Response → Frontend Update → UI Refresh

## Error Handling Strategy

- Network Errors: Automatic retry up to 3 attempts

- Validation Errors: Display field-specific error messages

- Server Errors: Generic error message with error ID for support

- Transaction Failures: Automatic rollback with user notification

# 6. Platform Integration & Deployment Guide

## Environment Configuration Matrix

### Development Environment

- Vercel: Preview deployments for feature branches

- Railway: Development instance with limited resources

- Supabase: Development project with test data

- Domain: vercel.app subdomain

### Staging Environment

- Vercel: Staging deployment for testing

- Railway: Staging instance matching production specs

- Supabase: Staging project with production-like data

- Domain: staging.vercel.app subdomain

### Production Environment

- Vercel: Production deployment with performance optimization

- Railway: Production instance with auto-scaling

- Supabase: Production project with backups and monitoring

- Domain: platform-provided subdomain initially

## Deployment Procedures

### Automated CI/CD Pipeline

- Code Commit: Developer pushes to repository

- Automated Testing: Unit tests, integration tests, security scans

- Build Process: Parallel builds for frontend and backend

- Staging Deployment: Automatic deployment to staging environment

- End-to-End Testing: Automated workflow testing

- Production Deployment: Manual approval for production release

- Health Checks: Automated verification of deployment success

- Rollback: Automated rollback on critical failure detection

### Database Migration Strategy

- Schema Changes: Automated migrations during deployment

- Data Migrations: Tested with realistic datasets before production

- Rollback Support: Database snapshots before major migrations

- Zero-Downtime: Blue-green deployment strategy for schema changes

# 7. Quality Assurance & Testing Plan

## Testing Strategy

### Unit Testing

- Frontend: React component testing with Jest and React Testing Library

- Backend: API endpoint testing with automated test suites

- Calculations: Mathematical verification tests for SCA protocols and brewing formulas

- Coverage Target: Minimum 80% code coverage

### Integration Testing

- API Integration: Automated tests for Vercel ↔ Railway ↔ Supabase communication

- Authentication Flow: End-to-end authentication testing across platforms

- Data Consistency: Validation that frontend calculations match backend results

- Error Handling: Integration failure scenario testing

### End-to-End Testing

- User Workflows: Complete user journey testing (login → brew entry → analytics → save)

- Browser Compatibility: Testing across Chrome, Firefox, Safari, Edge

- Data Integrity: Full workflow testing with both minimal and maximum data entry

- Cross-Platform: Integration verification across all three platforms

### Performance Testing

- Load Testing: Simulate thousands of concurrent users (deferred to later phases)

- Database Performance: Large dataset testing with hundreds of brew records per user

- Chart Rendering: Performance testing for polygon charts and SCA comparisons

- Export Generation: Testing data export with maximum record limits

### Security Testing

- Authentication Security: Session hijacking, password strength, OAuth vulnerabilities

- Data Protection: User data isolation and access control testing

- API Security: SQL injection, XSS, and endpoint abuse prevention

- Automated Security Scanning: Integrated into CI/CD pipeline

## Testing Phases

- Phase 1: Focus on core brewing functionality and happy path scenarios

- Phase 2: Comprehensive edge case testing and browser compatibility

- Phase 3: Load testing and performance optimization

- Phase 4: Security testing and community feature validation

# 8. Production Operations Manual

## Go-Live Procedures

### Pre-Launch Checklist

- All automated tests passing

- Security scans completed

- Performance benchmarks met

- Database migrations tested

- Monitoring systems configured

- Backup procedures verified

- Rollback procedures tested

- Domain and SSL configured

- Environment variables secured

### Soft Launch Strategy

- Limited Beta Release: Invite coffee enthusiasts for real-world testing

- Feedback Collection: Gather user experience feedback and bug reports

- Performance Monitoring: Monitor system performance under real load

- Issue Resolution: Address critical issues before public launch

- Full Public Launch: Open registration to general public

### Launch Day Operations

- Real-time Monitoring: Continuous monitoring of all three platforms

- Incident Response Team: Designated team for immediate issue resolution

- Communication Channels: User notification system for any issues

- Performance Metrics: Track user registration, engagement, and system performance

## Monitoring and Alerting Configuration

### System Health Monitoring

- Uptime Monitoring: 99.9% availability target across all platforms

- API Response Times: Alert if response times exceed 2 seconds

- Database Performance: Monitor query performance and connection pool usage

- Error Rates: Alert on error rates exceeding 1% of total requests

### Critical Failure Alerts

- Database Connection Issues: Immediate alert to development team

- Authentication System Failures: High-priority alert with escalation

- Payment Processing Errors: Critical alert for future monetization features

- Security Breach Detection: Immediate alert with incident response activation

### Performance Metrics

- User Engagement: Daily active users, brew entries per user, session duration

- System Performance: Page load times, API response times, database query performance

- Business Metrics: User registration rates, feature adoption, export usage

## Incident Response Procedures

### Automated Response

- Resource Scaling: Automatic scaling based on load thresholds

- Service Restart: Automatic restart for transient failures

- Traffic Routing: Automatic failover for partial system failures

- Alert Generation: Automated incident logging and team notification

### Manual Response Procedures

- Issue Assessment: Quick assessment of impact and severity

- Communication: User notification if service interruption expected

- Resolution: Deploy fixes or implement temporary workarounds

- Verification: Confirm resolution and system stability

- Post-Incident Review: Document lessons learned and prevention measures

# 9. Integration Verification Checklist

## Frontend/Backend Communication Validation

- API endpoints return expected data formats

- Authentication tokens properly validated

- Error responses handled gracefully

- Request/response logging implemented

- CORS policies configured correctly

## Database Connectivity Verification

- Connection pooling configured and tested

- Database migrations execute successfully

- Referential integrity constraints working

- Query performance meets benchmarks

- Backup and restore procedures tested

## Authentication System Validation

- Google OAuth integration working

- Apple OAuth integration working

- Email/password authentication working

- Session management and refresh working

- Role-based access control implemented

## Cross-Platform Deployment Verification

- Vercel deployment successful and accessible

- Railway backend responding to requests

- Supabase database accessible and performant

- Environment variables properly configured

- SSL certificates installed and valid

## Data Flow Verification

- Brew entry saves correctly to database

- Analytics calculations produce accurate results

- Data export generates correct formats

- User data isolation maintained

- Real-time updates functioning (future phases)

# 10. Risk Assessment & Mitigation

## Potential Integration Failure Points

### CORS and Cross-Origin Issues

- Risk: Frontend unable to communicate with backend APIs

- Prevention: Proper CORS configuration in Railway backend

- Mitigation: Environment-specific CORS policies with fallback options

### Authentication Breakdown

- Risk: Users unable to login or access their data

- Prevention: Robust error handling and fallback authentication methods

- Mitigation: Emergency admin access and user data recovery procedures

### Database Performance Degradation

- Risk: Slow response times as user base grows

- Prevention: Proper indexing on frequently queried fields

- Mitigation: Query optimization and connection pool tuning

### Platform Communication Failures

- Risk: Integration failures between Vercel, Railway, and Supabase

- Prevention: Health checks and automated monitoring

- Mitigation: Circuit breaker patterns and graceful degradation

## Performance Bottlenecks

### Chart Generation Performance

- Risk: Slow polygon chart and SCA graph rendering

- Prevention: Client-side rendering with optimized chart libraries

- Mitigation: Chart caching and simplified visualizations for large datasets

### Data Export Processing

- Risk: Large export requests timing out or failing

- Prevention: Export size limits and background processing

- Mitigation: Chunked exports and progress indicators

### Real-time Feature Overhead

- Risk: Community features causing performance issues

- Prevention: Efficient WebSocket implementation or polling strategies

- Mitigation: Feature toggle system for performance degradation scenarios

## Security Vulnerabilities

### User Data Protection

- Risk: Unauthorized access to personal brewing data

- Prevention: Row-level security in Supabase and proper API validation

- Mitigation: Audit logging and immediate access revocation capabilities

### API Endpoint Security

- Risk: Malicious requests or data manipulation

- Prevention: Input validation, rate limiting, and authentication on all endpoints

- Mitigation: Request logging and automated threat detection

### Third-Party Integration Risks

- Risk: OAuth provider vulnerabilities or service interruptions

- Prevention: Multiple authentication options and secure token handling

- Mitigation: Fallback authentication methods and user notification systems

## Scalability Limitations

### Database Connection Limits

- Risk: Connection pool exhaustion with user growth

- Prevention: Proper connection pooling and query optimization

- Mitigation: Database scaling options and connection monitoring

### API Rate Limits

- Risk: Platform rate limits exceeded during peak usage

- Prevention: Efficient API usage patterns and caching strategies

- Mitigation: Request queuing and user communication about temporary limitations

### Storage Capacity Planning

- Risk: Database storage limits exceeded with brewing data accumulation

- Prevention: Data archiving strategies and storage monitoring

- Mitigation: Data compression and selective data retention policies

This comprehensive specification provides a complete roadmap for developing, deploying, and maintaining the coffee brewing web application. The phased approach ensures manageable development while building toward the full feature set, with proper attention to integration reliability, performance, and security across all platforms.